**Test Execution**

**Report**

**Project:- FlightSure QA Sprint (48 Hours)**

**Team Name:- The Debugging Knights**

**Approved By:- Pooja Yadav**

**Date:- 18 May 2025**

**✅ Test Execution Report**

|  |  |
| --- | --- |
| Project Name | PHPTravels |
| Team Name | The Debugging Knights |
| Client | Masai |
| Created By | Atul Pal |
| Creation Date | 17-May-2025 |
| Approval By | Pooja Yadav |
| Browser Name | Chrome |
| Browser Version | 134.0.6998.90 |
| Operating System | Windows |

**📊 Test Summary**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test Scenario ID | Test Scenario Description | Priority | Planned | Executed | Pass | Fail | Blocked |
| TS\_001 | Verify full flight booking flow: login → click logo → select "Flights" → search → book | High | 72 | 72 | 66 | 5 | 1 |
| TS\_002 | Verify full hotel booking flow: login → click logo → select "Hotels" → search → book | High | 60 | 60 | 56 | 3 | 1 |
| TS\_003 | Verify the login functionality | High | 16 | 16 | 15 | 1 | 0 |
| TS\_004 | Verify payment functionality | High | 28 | 28 | 24 | 3 | 1 |
| TOTAL |  |  | **177** | **176** | **161** | **12** | **3** |

**✅ Execution Status (Pie Chart Summary)**

* ✅ Passed: 161
* ❌ Failed: 12
* ⛔ Blocked: 3
* 🔁 Not Executed: 1 *(Only 176 out of 177 executed)*

**🧪 Environment Details**

|  |  |
| --- | --- |
| Environment | Details |
| Test URL | <https://phptravels.net> |
| Browser | Chrome 134.0.6998.90 |
| OS | Windows |
| Test Type | Manual + Automation |

**🧾 Remarks & Recommendations**

* Majority of high-priority flows passed.
* Failures mainly due to edge cases and payment issues.
* Blockers should be prioritized for resolution before release.
* Suggest regression retesting after hotfixes are deployed.

**🖋️ Report Prepared By:** Atul Pal  
**🗓️ Date:** 18-May-2025  
**✅ Approved By:** *[Pending]* – Pooja Yadav